# ConnectMe – Real-Time Messaging Web Application

Project Development Plan, Roadmap and Step-by-Step Guide

# 1. Project Goal

Build a modern messaging web application inspired by common messenger platforms. The application will support user accounts, one-to-one conversations, group chats, real-time messaging, media sharing, notifications, and later voice/video communication.

# 2. Technology Stack

Python 3.14.7

Django 6.1 – backend and web framework

Django Templates, HTML, CSS and JavaScript – initial frontend

SQLite – development database

PostgreSQL – recommended for production

Django Channels + WebSockets – real-time messaging

Redis – channel layer and real-time features

Pillow – profile pictures and image handling

Git and GitHub – version control and project portfolio

# 3. Overall Development Roadmap

Phase 1: Foundation and User System

Set up Django, custom users, authentication, profiles, user search, and basic conversation structure.

Phase 2: Real-Time Messaging

Add Django Channels, WebSockets, Redis, live message delivery, and persistent message storage.

Phase 3: Advanced Messaging

Add group chat, typing indicators, online status, delivered/seen status, replies, reactions, and media/file sharing.

Phase 4: Communication Features

Add voice messages and investigate WebRTC-based audio/video calling.

Phase 5: Security and Administration

Add block/report features, moderation tools, permissions, validation, and an improved admin panel.

Phase 6: Deployment and Portfolio

Prepare environment variables, production database, static/media handling, deployment, documentation, and final GitHub repository.

# 4. What We Have Completed

Created the ConnectMe project folder.

Created and activated a project-specific Python virtual environment.

Installed Django 6.1 and Pillow.

Created the Django project named config.

Successfully started the Django development server.

Created the accounts application.

Added accounts to INSTALLED_APPS.

Created a custom User model with profile picture, bio, online status, and last seen fields.

Configured AUTH_USER_MODEL = "accounts.User".

Created database migrations and applied them.

Created an admin/superuser account.

Created the initial home page structure and URL plan.

# 5. Current Project Structure

ConnectMe/
├── accounts/
│   ├── migrations/
│   ├── templates/
│   │   └── accounts/
│   │       └── home.html
│   ├── admin.py
│   ├── apps.py
│   ├── models.py
│   ├── urls.py
│   └── views.py
├── config/
│   ├── settings.py
│   ├── urls.py
│   ├── asgi.py
│   └── wsgi.py
├── venv/
├── db.sqlite3
└── manage.py

# 6. Phase 1 Detailed Plan

Step 1 – Verify Home Page

Create the accounts URL configuration, home view, and home.html template. Run python manage.py check and python manage.py runserver.

Step 2 – Register Page

Create a registration form using the custom User model. Validate username, email, password, and password confirmation.

Step 3 – Login and Logout

Use Django authentication to allow users to securely sign in and sign out.

Step 4 – Base Layout

Create a reusable base.html with navigation, messages, CSS, and shared page structure.

Step 5 – User Profile

Create profile pages where users can update profile picture, bio, and account information.

Step 6 – User Search

Allow users to search for other registered users by username or name.

Step 7 – Conversation Models

Create models for conversations and participants. Start with one-to-one conversations.

Step 8 – Basic Chat Page

Create a conversation page that can display saved messages. Real-time updates will be added in Phase 2.

# 7. How We Will Work

We complete one small feature at a time.

After each feature, run python manage.py check.

Test the feature in the browser before moving forward.

Commit completed milestones to Git.

Keep secrets, virtual environments, databases for development, and unnecessary generated files out of Git when appropriate.

Do not paste Python or HTML code directly into PowerShell unless it is wrapped in a PowerShell command that writes the code to a file.

# 8. Git and GitHub Workflow

Initialize Git after the current project files are verified:

git init

git add .

git commit -m "Initial Django project setup"

Recommended milestone commits:

Initial Django project setup

Add custom user model

Add authentication system

Add user profiles

Add conversation models

Implement real-time messaging

Add group chat

Add media sharing

Prepare production deployment

# 9. Immediate Next Task

Our next task is to verify the home page and then build the registration system. The exact order will be: Home Page → Base Template → Register → Login → Logout → Profile → User Search → Conversation Models.

# 10. Important Commands

Set-ExecutionPolicy -Scope Process -ExecutionPolicy Bypass

.\venv\Scripts\Activate.ps1

python manage.py check

python manage.py makemigrations

python manage.py migrate

python manage.py runserver

python manage.py createsuperuser

git status

Project principle: Build a working version first, test every step, then add advanced features gradually.